|  |  |
| --- | --- |
| Project Status Report | Overall Status: On Track |

# Project Name: Spiin-Piin

February 11, 2017

|  |  |
| --- | --- |
| Status Code Legend |  |
| * On Track: Project is on schedule | * High Risk: At risk, with a high risk of going off track |
| * At Risk: Milestones missed but date intact | * Off Track: Date will be missed if action not taken |

|  |  |
| --- | --- |
| The project is On Track the week of 2/5/2017 - 2/12/2017, due to the following: | * Dev environment set up * Dev documentation started – will be updated as time goes by * Azure box set up for dev and test purposes. * Back-end codding started for the overall framework, user registration and authentication. * Conversion of data from the provided pdfs to DB usable form finished. |
| Issues: | * Occupation list * Towns list * Motor vehicle make list * Motor vehicle types list * Google Firebase account for Insurance-App should be created (<https://console.firebase.google.com/>) * AfricasTalking account for Insurance-App should be created (<https://www.africastalking.com/>) * Sender-ID for SMS should be facilitated |
| Milestones accomplished the week of 2/5/2017 - 2/12/2017: | * Set up dev environment * Azure box set up. * Pdf data conversions to useable form done. |
| Milestones planned this week, but not achieved with variance: | NA |
| Milestones planned for next week: | * Client registration * Client authentication using OpenID * Logging framework * SMS alert framework. * Set up Jenkins CI application |
| Areas/questions for discussion: | Who will provide the requested data i.e. motor vehicle make and type list? |
| Last week’s issues forwarded to this week: |  |

# Contact Information

|  |  |
| --- | --- |
| **Emmanuel**  Office:  Mobile:  Email: | **Felix Okoth**  Office: 0710-705-528  Mobile: 0710-705-528  Email: felix@lefins.co.ke |

# Project Abstract

Spiin-Piin